Trace3 - Meeting Management Tool

Overall Progress:

After our last discussion with the Professor and Trace3 we have finalized that we will move forward with the project by mocking data for development as Trace3 is not able to share its data. We discussed within the team to improvise the planner - break it into smaller tasks to ensure each person is responsible for their tasks till deployment phase. We have started with the development with full swing, this week we already built half of the UI components we will require. Next week, as soon as possible we want to have another team meeting to discuss another set of tasks we might pick.

Meeting Summary:

There was no client meeting this week as our meetings are scheduled bi-weekly and we had it last Tuesday(10/22). It is scheduled for 5th Nov. We will be updating them with the recent progress and ask our queries.

Detailed Project Status:

(Release and Spring Planning)

MS Teams Planner:

GitHub Commits:

Tasks Information:

Current Tasks:

We have started building the fronted UI components. And we started designing the backend system architecture for further implementation of tasks. We will be in touch with the IT team at Trace3 to help to catch any bugs that arise.

Additionally, on Trace3's end, they will be rolling out a new naming convention for meetings, which will involve updating a number of meetings across the department. This change is aimed at facilitating data collection.

Tasks Completed:

Mock data permissions acquired from Trace3

Login page completed

Data harvesting

Upcoming Tasks:

Implement more backend development tasks

Design database scheme and do data modelling

Continue UI/UX development task

Discuss progress and receive feedback from Prof. Shapiro

Feedback/Support:

Feedback/questions:

We’ll take feedback from Trace3 regarding the mock data we create and discuss any queries we have.

We’ll keep updating the weekly progress reports.